Pre-Deployment Workflow

Sangguniang Bayan of Balilihan — Legislative Records Management System

Testing phase, deployment phase, handover, and maintenance — the steps to complete, in order, before the system is used by the LGU.

| System part | Technology | Hosted on |
| --- | --- | --- |
| Frontend (website) | React + Vite | Vercel |
| Backend (API) | Node.js + Express | Render |
| Database and file storage | PostgreSQL + Storage | Supabase |
| Email (notifications, password reset) | Transactional email API | Brevo |

| Document detail |  |
| --- | --- |
| Prepared by |  |
| Version | 1.0 |
| Date |  |
| Target go-live date |  |

Contents

(In Word: right-click the table above and choose Update Field to fill in page numbers.)

# 1. How to Use This Workflow

This workflow follows the standard release process used in the software industry: the system moves through three environments, and it can only move forward when the current phase passes its exit criteria (the "gate").

| Environment | Purpose | Who uses it |
| --- | --- | --- |
| Local (Development) | Where you write and fix code. Your own computer. | Developer |
| Staging | A copy of the live setup on Render + Vercel, with its own test database. Used to test the real deployment without risking real data. | Developer, testers, LGU reviewers |
| Production (Live) | The real system the LGU uses every day, with real records. | LGU staff and officials |

## The phases at a glance

| Phase | Goal | Gate to pass before moving on |
| --- | --- | --- |
| 0. Preparation | Freeze features, back up, list all accounts and secrets | Backup taken, feature freeze announced |
| 1. Testing (Local) | Find and fix bugs: automated, functional, role, security, browser tests | All tests pass, no open Critical/High bugs |
| 2. Staging Deployment | Deploy to Render + Vercel with a test database and test it there | Smoke test passes on staging |
| 3. User Acceptance Testing | LGU staff try the system with real tasks | Signed UAT acceptance |
| 4. Production Deployment | Go live | Go-live checklist complete |
| 5. Post-Deployment | Verify and watch the live system | 48 hours stable, scheduled jobs confirmed |
| 6. Handover | Give ownership and knowledge to the LGU | Handover sign-off |
| 7. Maintenance | Keep the system working, secure and up to date | Ongoing — repeats on a schedule |

Rule:  never skip a gate. If a bug is found in a later phase, fix it locally, then repeat the tests for the affected part (regression testing) before moving forward again.

## Bug severity levels

Record every bug in one list (a spreadsheet or GitHub Issues) with: ID, description, steps to reproduce, severity, status, and who fixed it.

| Severity | Meaning | Example | Can we deploy? |
| --- | --- | --- | --- |
| Critical | System unusable, data loss, or security hole | Login fails for everyone; a Councilor can publish | No |
| High | A main feature is broken, no workaround | Ordinance cannot be published | No |
| Medium | Feature works but wrong in some cases; workaround exists | Badge count shows only after clicking tab | Yes, if documented |
| Low | Cosmetic or wording issue | Text misaligned on one screen | Yes |

# 2. Phase 0 — Preparation

## 2.1 Feature freeze

☐  Announce a feature freeze: from now on, only bug fixes are allowed. No new features until after go-live.

☐  All work is committed and pushed to the main branch on GitHub. git status shows a clean working tree.

☐  Create a release tag for the version being tested, e.g. git tag v1.0.0-rc1 (rc = release candidate). Each new test round gets a new tag (rc2, rc3…).

## 2.2 Backups

☐  Export the current Supabase database (schema and data) and store it somewhere safe, outside the project folder.

☐  Download a copy of the files in the Supabase Storage bucket (assets).

☐  Write down the date of the backup and where it is stored.

## 2.3 Inventory of accounts and secrets

List every account the system depends on and who owns it. Never write the actual passwords or keys in this document.

| Service | Used for | Owner account (email) | Settings needed |
| --- | --- | --- | --- |
| GitHub | Source code |  | — |
| Supabase | Database, file storage |  | SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY |
| Render | Backend API hosting |  | All backend settings (see Appendix B) |
| Vercel | Frontend hosting |  | VITE_API_URL, VITE_SUPABASE_URL |
| Brevo | Sending emails |  | BREVO_API_KEY, BREVO_SENDER_EMAIL |
| Domain (optional) | e.g. sb.balilihan.gov.ph |  | DNS records |

☐  Confirm .env files are not in Git: git ls-files | grep .env returns nothing.

☐  Check Git history for leaked secrets. If any key was ever committed, rotate it (create a new one and disable the old one).

Gate:  feature freeze announced, backup stored, accounts listed, no secrets in Git.

# 3. Phase 1 — Testing (Local)

Run all tests on your own computer first. Record the result of each test case in the Pass / Fail column. A failed test becomes a bug in the bug list.

Important:  the backend tests create and delete real records. Run them against a separate test Supabase project, never against the database holding real LGU records.

## 3.1 Automated tests

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| AT-01 | Backend tests: in my-backend run npm test | Every test file reports "0 failed" |  |
| AT-02 | Frontend lint: in my-app run npm run lint | No errors |  |
| AT-03 | Frontend build: in my-app run npm run build | Build finishes ("built in …"), no errors |  |
| AT-04 | Backend starts: in my-backend run npm start, open http://localhost:5000/api/health | Shows {"ok":true} |  |
| AT-05 | Dependency audit: run npm audit in both folders | No Critical or High vulnerabilities (or each one reviewed) |  |

## 3.2 Functional testing (each module)

Test every feature the way a real user would. Use realistic sample records, not only "test" text.

### Accounts and login

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| FT-01 | Log in with a correct username and password | Dashboard opens; correct name and role shown |  |
| FT-02 | Log in with a wrong password several times | Error message; after the limit, login is temporarily blocked |  |
| FT-03 | New account with "must change password" | User is forced to set a new password at first login |  |
| FT-04 | Forgot / reset password by email | Email arrives; link opens the reset page; new password works; old link no longer works |  |
| FT-05 | Log out, then press the browser Back button | Dashboard is not shown; user must log in again |  |

### Ordinances and Resolutions (full workflow)

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| FT-10 | Upload a draft (PDF, Word, and image file) | Record appears in Pending; text is extracted; file opens |  |
| FT-11 | Secretary: Accept → First → Second → Third Reading | Status moves one step at a time |  |
| FT-12 | Advance a reading without the author's approval | Blocked with "author's approval is required" |  |
| FT-13 | Request author approval; author approves from My Profile | Author gets email + notification; reading can now advance |  |
| FT-14 | Vice Mayor approves a Ready to Publish record | Status becomes VM Approved |  |
| FT-15 | Secretary publishes with the suggested number | Number is next in sequence for the year; record appears in Published |  |
| FT-16 | Publish with a duplicate or out-of-sequence number | Blocked with a clear error message |  |
| FT-17 | Request changes / reject a draft | Comment saved; author sees it; record goes to Needs Revision / Rejected |  |
| FT-18 | Pending and Ready to Publish badge counts | Counts show immediately when the page opens |  |
| FT-19 | Search, sector, year, date and status filters | Only matching records shown; Reset clears all filters |  |
| FT-20 | Repeat FT-10 to FT-19 for Resolutions | Same results |  |

### Other modules

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| FT-30 | Session Minutes and Session Agenda: upload, view, edit, archive | Works; files open; text extracted |  |
| FT-31 | Archives: archive a record, search it, restore it | Restored record returns with its officials and files |  |
| FT-32 | Councilor Management: add council, add member, drag to reorder | Order is saved and used in author/sponsor pickers |  |
| FT-33 | Announcements and Content Management: create, edit, delete | Changes appear where expected |  |
| FT-34 | Calendar: create event; reminder email the morning before | Event shows; reminder email arrives at 8:00 AM (PH time) |  |
| FT-35 | Activity Logs: perform actions, then check the log | Each action is logged with user and time |  |
| FT-36 | Users / Admins: create, edit, deactivate accounts | Changes take effect; deactivated user cannot log in |  |
| FT-37 | Dashboard: statistics and "Needs your review" widget | Numbers match the real records |  |

## 3.3 Role-based access testing

Log in as each position and confirm that each one can do only what it is allowed to do. Mark ✓ (allowed and works) or ✗ (correctly blocked).

| Action | Secretary | Clerk | Vice Mayor | Councilor |
| --- | --- | --- | --- | --- |
| Upload a draft |  |  |  |  |
| Edit draft content / replace file |  |  |  |  |
| Accept, advance reading, request changes, reject |  |  |  |  |
| Vice Mayor approval |  |  |  |  |
| Publish |  |  |  |  |
| Archive own unpublished draft |  |  |  |  |
| Archive someone else's draft |  |  |  |  |
| Approve as Author (own records only) |  |  |  |  |
| Manage users and councilors |  |  |  |  |

Tip:  also test by calling the API directly (e.g. with Postman) using a Councilor's login token. Hiding a button is not enough — the backend must refuse the action too.

## 3.4 Security testing

Security testing checks that attackers — or curious users — cannot see or change what they should not. The tests below follow the OWASP Top 10, the industry's standard list of the most common web application risks. This system holds official legislative records and personal information, so security testing is required, not optional.

Rules of engagement:  run security tests only on your local copy or on staging — never on production without written approval from the system owner. Use test accounts and test data. Record every finding as a bug with its severity (section 1).

### Types of security testing

| Type | What it does | Tool (free) | When |
| --- | --- | --- | --- |
| Dependency scanning | Finds libraries with known vulnerabilities | npm audit, GitHub Dependabot | Every release; Dependabot continuously |
| Secret scanning | Finds passwords and API keys committed to Git, including old commits | gitleaks, GitHub secret scanning | Before go-live; on every push |
| Code review (SAST) | Reading the code for unsafe patterns | ESLint, manual review | Every change |
| Manual API testing | Calls the API directly, skipping the website, to see if the backend really enforces the rules | Postman, browser DevTools | Phase 1 |
| Automated scan (DAST) | Scans the running website for common weaknesses | OWASP ZAP (baseline scan) | On staging (4.3) |
| Configuration scan | Checks HTTPS and security headers | SSL Labs, securityheaders.com, Mozilla Observatory | On staging and after go-live |
| Penetration test | A person tries to break in like an attacker would | Done by someone other than the developer | Before go-live; then yearly |

### A. Access control (OWASP A01 — Broken Access Control)

The most important group. Log in as a lower position, copy its token from DevTools (Application → Local Storage → token), and call the API directly with Postman.

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SEC-01 | Councilor token: call PUT /api/ordinances/{id}/publish, /accept, /advance-reading | 403 Forbidden for every call |  |
| SEC-02 | Clerk or Councilor token: call PUT /api/ordinances/{id}/vm-approve | 403 Forbidden |  |
| SEC-03 | Councilor A: archive or edit a draft created by Councilor B (change the {id} in the request) | 403 Forbidden |  |
| SEC-04 | Non-author: call PUT /author-approval/decide on someone else's record | 403 "Only the author… can approve" |  |
| SEC-05 | Non-admin token: call user management (create user, change role, reset password of others) | 403 Forbidden |  |
| SEC-06 | Call any protected API with no token, an expired token, or a token with one character changed | 401 Unauthorized |  |
| SEC-07 | Deactivate a user, then use the token they already had | Requests are refused |  |
| SEC-08 | Skip the workflow: call /publish on a record still in Pending or First Reading | 400 — status not allowed |  |
| SEC-09 | Use the Supabase URL with the public anon key to read or change tables directly (REST API) | Refused — Row Level Security blocks it |  |
| SEC-10 | Open a rejected or private draft's file link while logged out | Matches the decision made on the public bucket (see checklist below) |  |

### B. Login, passwords and sessions (OWASP A07, A02)

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SEC-11 | Wrong password 10+ times in a row | Login is temporarily blocked (rate limit) |  |
| SEC-12 | Log in with a username that does not exist vs. an existing one with a wrong password | Same error message for both (no hint which usernames exist) |  |
| SEC-13 | Request "forgot password" for an unknown email | Same response as for a real email |  |
| SEC-14 | Use a password-reset link twice, and after 1 hour | Works once only; expired link refused |  |
| SEC-15 | Set a weak password (e.g. "12345") | Rejected with the password rules shown |  |
| SEC-16 | Check the users table in Supabase | Passwords are bcrypt hashes (start with $2), never plain text |  |
| SEC-17 | Stay logged in more than 8 hours | Session expires; user must log in again |  |
| SEC-18 | Log out, then reuse the old token from Postman | Note the result — a token stays valid until it expires (known limitation of stateless JWT) |  |

### C. Injection and cross-site scripting (OWASP A03)

The login token is stored in the browser's localStorage, so a cross-site scripting (XSS) hole would let an attacker steal sessions. Test every field that is shown to other users.

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SEC-19 | Enter <img src=x onerror=alert(1)> as a title, comment, announcement, event, and member name | Shown as plain text; no pop-up appears anywhere (lists, view modal, dashboard, emails) |  |
| SEC-20 | Enter ' OR 1=1 -- and "; DROP TABLE users; -- in search boxes and filters | Treated as normal text; no error, no extra records |  |
| SEC-21 | Enter %, _, ,, (, ) in search boxes | No server error; search behaves normally |  |
| SEC-22 | Put HTML in a title, then trigger an email (e.g. author approval request) | Email shows the text, not formatted HTML |  |
| SEC-23 | Send unexpected data to the API (text where a number is expected, very long text, missing fields) | Clear 400 error; server keeps running |  |

### D. File uploads

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SEC-24 | Upload a file larger than 20 MB | Rejected with a size error |  |
| SEC-25 | Upload a .exe, .html or .js file | Rejected — only PDF, Word and images allowed |  |
| SEC-26 | Rename a .html or .exe file to .pdf and upload it (Postman can also fake the file type) | Rejected, or stored so that it cannot run in the browser |  |
| SEC-27 | Upload a file named ../../test.pdf or with very long / special characters | Saved safely inside its folder with a generated name |  |
| SEC-28 | Upload a damaged or empty PDF | Error message; server keeps running for other users |  |

### E. Configuration, data exposure and components (OWASP A05, A06, A02)

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SEC-29 | Call the API from a different website origin (CORS) | Browser blocks it; only FRONTEND_URL is allowed |  |
| SEC-30 | Cause a server error (e.g. invalid id) | Generic error message — no stack trace, file paths or keys |  |
| SEC-31 | Search the built frontend (my-app/dist) for "service_role", "JWT", "BREVO" | No secrets found |  |
| SEC-32 | npm audit in both folders | No Critical / High issues (or each reviewed and accepted) |  |
| SEC-33 | Run gitleaks on the whole Git history | No secrets; any found are rotated (replaced) immediately |  |
| SEC-34 | Open the site with http:// instead of https:// | Redirected to HTTPS |  |

### F. Logging and monitoring (OWASP A09)

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SEC-35 | Do sensitive actions: publish, archive, restore, create user, change role, failed logins | Each appears in Activity Logs with user and time |  |
| SEC-36 | Read the Render logs and Activity Logs | No passwords, tokens or API keys written in them |  |

### G. Secrets, storage and data privacy checklist

☐  The Supabase service role key exists only on the backend (Render) — never in the frontend, Git, or chat messages.

☐  Row Level Security is enabled on every Supabase table (Table Editor shows "RLS enabled").

☐  The assets storage bucket is public: anyone with a file link can open it, drafts included. Either accept this in writing with the system owner, or make the bucket private and serve files through signed links.

☐  A new, long, random JWT_SECRET is used in production (different from local and staging).

☐  Test and default accounts are removed from production.

☐  Data Privacy Act of 2012 (RA 10173): the system stores personal information (names, emails, positions). Coordinate with the LGU's Data Protection Officer: a privacy notice for users, access only for authorized staff, and a plan to report any breach to the National Privacy Commission within 72 hours.

### OWASP Top 10 coverage

| OWASP Top 10 (2021) | Covered by |
| --- | --- |
| A01 Broken Access Control | SEC-01 to SEC-10, role test (3.3) |
| A02 Cryptographic Failures | SEC-16, SEC-34, checklist G |
| A03 Injection (incl. XSS) | SEC-19 to SEC-23 |
| A04 Insecure Design | SEC-08, workflow tests FT-11 to FT-17, concurrency test (3.6) |
| A05 Security Misconfiguration | SEC-29 to SEC-31, staging scan (4.3) |
| A06 Vulnerable Components | SEC-32, AT-05, Dependabot |
| A07 Authentication Failures | SEC-11 to SEC-18 |
| A08 Software and Data Integrity | SEC-24 to SEC-28, SEC-33 |
| A09 Logging and Monitoring Failures | SEC-35, SEC-36, uptime monitor (Phase 5) |
| A10 Server-Side Request Forgery | Not applicable — the server does not fetch user-supplied URLs |

## 3.5 Browser and device testing

| Browser / device | Login | Upload | View file | Layout OK |
| --- | --- | --- | --- | --- |
| Google Chrome (Windows) |  |  |  |  |
| Microsoft Edge (Windows) |  |  |  |  |
| Mozilla Firefox |  |  |  |  |
| Phone (Android, Chrome) |  |  |  |  |
| Phone (iPhone, Safari) |  |  |  |  |
| Office computers at the LGU |  |  |  |  |

## 3.6 Performance and reliability

☐  Pages open within about 3 seconds on the LGU office internet connection.

☐  Uploading a large PDF (e.g. 20 MB) and a scanned image works and does not crash the server.

☐  Lists with many records (100+) still load and paginate correctly.

☐  Several users working at the same time (e.g. 5 people) do not get errors or blocked by rate limits.

☐  Two people acting on the same record at the same time: the second one gets "updated by someone else — please refresh".

Gate:  all automated tests pass, every test case is Pass, no open Critical or High security findings, every SEC test is Pass.

# 4. Phase 2 — Staging Deployment

Deploy exactly the same code to Render and Vercel, but connected to a test Supabase project. This proves the deployment works before real data is involved.

## 4.1 Set up

- Create a separate Supabase project for staging. Run the database schema and all migrations (001 to the latest) in its SQL Editor. Add sample data and test accounts.

- Render: New → Blueprint → choose the GitHub repository. Render reads render.yaml. Fill in the settings using the staging Supabase values.

- Vercel: New Project → same repository → Root Directory: my-app. Add VITE_API_URL (the Render address) and VITE_SUPABASE_URL (staging Supabase).

- Copy the Vercel address into Render's FRONTEND_URL setting, then redeploy the backend.

- Brevo: confirm the sender email is verified.

## 4.2 Smoke test on staging

A smoke test is a short check of the most important functions right after a deployment.

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| ST-01 | Open https://<render-address>/api/health | Shows {"ok":true} |  |
| ST-02 | Open the Vercel website and log in | Dashboard loads; no errors in the browser console (F12) |  |
| ST-03 | Refresh the page while on /dashboard | Page reloads normally (no 404 error) |  |
| ST-04 | Upload one draft and open its file | Works |  |
| ST-05 | Request a password reset | Email arrives and the link opens the Vercel site (not localhost) |  |
| ST-06 | Run one full ordinance workflow from draft to Published | Works end to end |  |
| ST-07 | Check Render logs | No errors or crashes |  |

## 4.3 Security scan on staging

Some security tests need the site to be online with real HTTPS. Run them on staging, never on production without approval.

| ID | What to test | Expected result | Pass / Fail |
| --- | --- | --- | --- |
| SS-01 | OWASP ZAP baseline scan of the Vercel staging address | No High risk alerts; Medium alerts reviewed and fixed or accepted |  |
| SS-02 | securityheaders.com / Mozilla Observatory on the staging site and the Render API | Grade B or better; missing headers reviewed |  |
| SS-03 | SSL Labs test on the staging domains | Grade A |  |
| SS-04 | Repeat access-control tests SEC-01 to SEC-09 against the staging API | Same results as local |  |
| SS-05 | Penetration test by someone other than the developer (classmate, adviser, LGU IT), with written scope and permission | Findings recorded; Critical / High fixed and re-tested |  |

Gate:  all smoke tests pass on staging; security scan has no open High findings.

# 5. Phase 3 — User Acceptance Testing (UAT)

UAT is when the real users — LGU staff — confirm the system does what they need. It is done on staging, using their real daily tasks.

## 5.1 Steps

- Prepare a test account for each tester (Secretary, Clerk, Vice Mayor, and at least one Councilor).

- Give each tester a short task list based on their real work, e.g. "Upload Ordinance X, move it through the three readings, and publish it."

- Hold a short orientation (15–30 minutes) and let the testers work. Observe without helping unless they are stuck.

- Collect feedback with the form below. Sort each item into: bug, change request, or training need.

- Fix Critical and High bugs, redeploy to staging, and ask the tester to re-check.

- Get written sign-off.

## 5.2 UAT feedback form

| # | Tester / position | Task | What happened | Type (Bug / Change / Training) | Resolved? |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |

## 5.3 UAT acceptance sign-off

We have tested the system and confirm it meets our requirements and is ready to be used in production.

| Name | Position | Signature | Date |
| --- | --- | --- | --- |
|  | SB Secretary |  |  |
|  | Vice Mayor |  |  |
|  | Clerk |  |  |
|  | IT / MIS Officer |  |  |

Gate:  UAT sign-off received.

# 6. Phase 4 — Production Deployment (Go-Live)

## 6.1 Before go-live day

☐  Choose a go-live date and time with low activity (e.g. a Friday afternoon is risky; an early weekday morning is better). Inform all users in advance.

☐  Tag the release in Git: git tag v1.0.0 and push the tag.

☐  Take a fresh backup of the production database and storage.

☐  Prepare the production values for every setting (Appendix B). Generate a new JWT_SECRET.

☐  Decide who does each step and who to call if something goes wrong.

## 6.2 Go-live steps

- Database: in the production Supabase project, run any migration not yet applied (check migrations/README.md). Confirm the newest one (032) is applied.

- Backend: deploy on Render with the production settings. Wait until the deploy shows "Live", then open /api/health.

- Frontend: deploy on Vercel with the production VITE_API_URL and VITE_SUPABASE_URL.

- Set Render's FRONTEND_URL to the final website address (and CORS_ORIGINS if a custom domain is used). Redeploy.

- Custom domain (optional): add it in Vercel and update DNS. Wait for HTTPS to become active.

- Brevo: set the sender to an official LGU email address and verify it.

- Accounts: create the real user accounts. Remove or deactivate all test accounts and delete any test/E2E records.

- Run the smoke test (section 4.2) again on production.

Never  run the automated tests (npm test) against the production database.

## 6.3 Rollback plan (if something goes wrong)

Decide in advance: if a Critical problem appears and cannot be fixed within about 30 minutes, roll back.

| Part | How to roll back |
| --- | --- |
| Frontend (Vercel) | Deployments → choose the previous working deployment → "Promote to Production" (instant). |
| Backend (Render) | Events / Deploys → choose the previous working deploy → "Rollback". |
| Database (Supabase) | Restore from the backup taken in 6.1. Only if data was damaged — restoring loses changes made after the backup. |
| Communication | Tell users the system is temporarily unavailable and when to expect it back. |

Gate:  smoke test passes on production; users can log in.

# 7. Phase 5 — Post-Deployment Monitoring

☐  First 48 hours: check Render logs at least twice a day for errors.

☐  The next morning: confirm the 8:00 AM reminder emails were sent (Philippine time) and the 1:00 AM archive clean-up job ran without errors (Render logs; it permanently deletes session minutes and order of business archived over 3 years ago — logged under "System" in Activity Logs).

☐  Set up a free uptime monitor (e.g. UptimeRobot) on /api/health that emails you if the system goes down.

☐  Check the Brevo dashboard: emails are delivered, not bounced or marked as spam.

☐  Check Supabase usage (database size, storage, bandwidth) against the plan limits.

☐  Collect user feedback during the first week and log any new bugs.

Hosting tip:  Render's free plan sleeps after 15 minutes without visits — the first user waits about a minute, and scheduled reminders do not run while it sleeps. Use the paid Starter plan for production.

# 8. Phase 6 — Handover

## 8.1 Handover to the LGU

☐  Supabase: invite the LGU email as Owner of the organization. After they accept, leave the organization (or transfer the project).

☐  Render, Vercel, Brevo, GitHub: transfer ownership to LGU accounts, or add the LGU as owner/admin.

☐  Give the LGU the list of settings (Appendix B) through a secure channel — never by plain email or chat.

☐  Rotate all keys after handover, so former developers no longer have access.

☐  Provide a user manual for each position and an administrator guide (how to add users, reset passwords, take backups).

☐  Conduct training for each group of users.

☐  Agree on a support period (e.g. 1–3 months) and how to report problems.

☐  Get handover sign-off (Appendix A).

## 8.2 Handover package

| Item | Contents |
| --- | --- |
| Source code | GitHub repository with the release tag (e.g. v1.0.0) and a README explaining how to run it |
| Database documentation | List of tables and what they hold; the migrations folder and its README |
| User manuals | One per position: Secretary, Clerk, Vice Mayor, Councilor |
| Administrator guide | Adding users, resetting passwords, taking backups, adding a new council |
| Settings list | Appendix B of this document (names only); values given separately and securely |
| This workflow | So the LGU or a future developer can follow the same release process |

Gate:  handover sign-off received; all accounts owned by the LGU.

# 9. Phase 7 — Maintenance

Maintenance starts on the day the system goes live and continues for as long as it is used. Its goal is to keep the system available, secure, correct and up to date. Unlike the other phases it does not end — it repeats on a schedule and whenever a change is needed.

## 9.1 Types of maintenance

The industry (ISO/IEC 14764) groups maintenance work into four types. Labelling each request helps decide its priority.

| Type | Meaning | Example in this system |
| --- | --- | --- |
| Corrective | Fixing bugs found after go-live | A filter shows the wrong records; an upload fails for one file type |
| Adaptive | Changing the system because its environment changed | Node.js or a library reaches end of life; Supabase or Render changes a feature; new LGU office rules |
| Perfective | Improvements and new features users ask for | A new report, a new filter, better printing |
| Preventive | Work that stops future problems | Security updates, cleaning old logs, testing backups, removing unused code |

## 9.2 Roles

| Role | Responsibility |
| --- | --- |
| System owner (e.g. SB Secretary) | Approves changes and decides priorities |
| System administrator (LGU IT / MIS) | Manages user accounts, backups, monitoring; first contact for problems |
| Developer / support | Fixes bugs, applies updates, deploys releases |
| Users | Report problems with clear details (what, when, screenshot) |

## 9.3 Change request process

Every change to the live system — bug fix or new feature — follows the same short process. This is called change management.

- Request: the user or administrator records the request in the maintenance log (9.8): what is needed, why, and screenshots.

- Assess: classify the type (9.1) and priority (9.4); estimate the effort; check what else it could affect.

- Approve: the system owner approves, rejects, or schedules it. New features need approval; Critical bugs can be fixed right away.

- Develop: make the change on a new Git branch (e.g. fix/ordinance-filter), never directly on the live system.

- Test: run the automated tests and re-test the affected features (regression testing) locally.

- Stage: deploy to staging and run the smoke test (4.2). For bigger changes, ask a user to try it.

- Release: merge to main, tag a new version (9.5), deploy to production, run the smoke test again.

- Close: update the maintenance log and tell users what changed (release notes).

## 9.4 Incident handling and response times

An incident is any unplanned problem with the live system. Respond according to severity:

| Severity | Example | Respond within | Fix or work around within |
| --- | --- | --- | --- |
| Critical | System down; nobody can log in; data lost or exposed | 1 hour | 4–8 hours |
| High | A main feature is broken (cannot publish, uploads fail) | 4 hours | 1–2 working days |
| Medium | Feature wrong in some cases; workaround exists | 1 working day | Next scheduled release |
| Low | Cosmetic issue or suggestion | 3 working days | When convenient |

### Emergency fix (hotfix) process

For Critical incidents the change process is shortened, but never skipped completely:

- Inform users that the problem is known and being fixed.

- If a recent release caused it, roll back first (see 6.3) — restore service, then investigate.

- Make the smallest possible fix on a hotfix/… branch; test the affected feature locally.

- Deploy, run the smoke test, and confirm with the user who reported it.

- Afterwards, write a short incident report: what happened, the cause, the fix, and how to prevent it.

## 9.5 Versions and release notes

Use semantic versioning — MAJOR.MINOR.PATCH — for every release, and tag it in Git:

| Part | Increase when… | Example |
| --- | --- | --- |
| PATCH | Only bug fixes | 1.0.0 → 1.0.1 |
| MINOR | New features that do not break existing use | 1.0.1 → 1.1.0 |
| MAJOR | Big changes to how the system works or its data | 1.1.0 → 2.0.0 |

Each release gets short release notes for the users: version, date, what is new, what was fixed, and anything users must do differently.

## 9.6 Backups and recovery

☐  Monthly (or weekly when activity is high): export the database (schema and data) and download the storage files. Keep at least the last 3 copies, one stored off-site.

☐  Before every release that changes the database: take a backup first.

☐  Every 6 months: test a restore into the staging project and confirm the records and files open. A backup that has never been restored is not proven to work.

☐  If the LGU upgrades to a paid Supabase plan, turn on automatic daily backups.

☐  Write down the recovery steps so someone other than the developer can follow them.

## 9.7 Maintenance schedule

| How often | Task | Done by |
| --- | --- | --- |
| Daily | Check the uptime monitor alerts; read any error emails | Administrator |
| Weekly | Review Render error logs; check Brevo delivery (no bounces); answer open requests | Administrator / developer |
| Monthly | Backup (9.6); review user accounts and deactivate people who left; check Supabase storage and database usage against plan limits; review Activity Logs for unusual actions | Administrator |
| Every 3 months | Update dependencies (npm outdated, npm audit), test on staging, deploy; review hosting costs | Developer |
| Every 6 months | Test a backup restore; change (rotate) API keys and the JWT secret; review this workflow | Developer + administrator |
| Every year | Penetration test and OWASP ZAP scan on staging (4.3); check Node.js version support (upgrade before end of life); renew the domain; review who has owner access to each service | Developer + system owner |
| After each election | Add the new council and members; arrange their order in Councilor Management; deactivate former officials' accounts | Administrator |

## 9.8 Maintenance log

Keep one log of every request, incident and change. It shows what was done, by whom, and when — useful for audits and for the next developer.

| # | Date | Reported by | Description | Type / Severity | Action taken | Version | Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |

## 9.9 End of support

If the system will one day be replaced or no longer maintained, plan it: give users notice, export all records and files in an open format (SQL, PDF), hand the archive to the records officer, and only then shut down the hosting accounts.

# Appendix A — Release Sign-off

| Phase | Completed on | Checked by | Signature |
| --- | --- | --- | --- |
| 0. Preparation |  |  |  |
| 1. Testing (Local) |  |  |  |
| 2. Staging Deployment |  |  |  |
| 3. User Acceptance Testing |  |  |  |
| 4. Production Deployment |  |  |  |
| 5. Post-Deployment (48 hours) |  |  |  |
| 6. Handover |  |  |  |
| 7. Maintenance plan agreed |  |  |  |

# Appendix B — Settings (Environment Variables)

Names only. Store the real values in Render / Vercel and in a password manager — never in this document or in Git.

| Setting | Where | What it is |
| --- | --- | --- |
| PORT | Render (set automatically) | Port the server listens on |
| TZ | Render | Asia/Manila — keeps dates and times in Philippine time |
| JWT_SECRET | Render | Long random value that signs logins. Changing it logs everyone out. |
| SUPABASE_URL | Render | Supabase project address |
| SUPABASE_SERVICE_ROLE_KEY | Render | Full-access database key — backend only, keep secret |
| BREVO_API_KEY | Render | Key for sending email |
| BREVO_SENDER_EMAIL | Render | Verified "from" address of system emails |
| FRONTEND_URL | Render | Website address, no trailing slash (used for CORS and reset links) |
| CORS_ORIGINS | Render (optional) | Extra allowed website addresses, comma-separated |
| LOGO_URL | Render (optional) | Public link to the municipal seal on printed resolutions |
| VITE_API_URL | Vercel | Render backend address, no trailing slash |
| VITE_SUPABASE_URL | Vercel | Same Supabase project address (for opening files) |